TIMELINE AND DELIVERABLES

Daily execution checklist — submission and review: 12 August 2026

# Daily Timeline

| Date | Work to complete | Expected evidence |
| --- | --- | --- |
| 29 Jul | Confirm roles; create repository; download and profile the dataset. | Repository URL, role allocation, source profile. |
| 30 Jul | Create S3 landing/archive/rejects folders; upload source CSV. | S3 paths and source row count. |
| 31 Jul | Create Bronze ingestion notebook/job. | bronze.transactions_raw and audit columns. |
| 1 Aug | Validate Bronze and fix ingestion issues. | Bronze validation results and reconciliation. |
| 2–3 Aug | Build Silver cleaning and fraud-risk features. | silver.transactions_enriched. |
| 4 Aug | Validate Silver; document rejects and feature logic. | Silver test evidence. |
| 5 Aug | Load Snowflake RAW.TRANSACTIONS. | Raw table and row-count reconciliation. |
| 6 Aug | Build fraud-risk transactions and High-Risk Queue. | Analytics queries/results. |
| 7 Aug | Build daily summary and risk-band validation; configure workflows. | Analytics objects and workflow configuration. |
| 8 Aug | Run end-to-end workflow and capture logs. | Successful run ID, tests, retry/failure handling. |
| 9 Aug | Finish README, data model, architecture, and AI write-up. | Documentation draft complete. |
| 10 Aug | Create PPT and demo script; begin bonus only if core is stable. | Presentation draft and demo flow. |
| 11 Aug | Team rehearsal and final fixes. | Rehearsal checklist and final evidence. |
| 12 Aug | Final run, submit artifacts, and present. | Submission package and review-ready demo. |

# Required Deliverables Checklist

| Deliverable | Minimum acceptance criterion | Owner |
| --- | --- | --- |
| End-to-end pipeline | S3 → Bronze → Silver → Snowflake Raw → Snowflake Analytics works. | Assign team member |
| Orchestration | Databricks Workflow controls full sequence with run status and failure handling. | Assign team member |
| Git repository and README | Clear folders, setup steps, run steps, team responsibilities. | Assign team member |
| Data model documentation | Schemas, keys, table purpose, and lineage are documented. | Assign team member |
| Tests and validation | Row reconciliation, data quality checks, and one automated test. | Assign team member |
| Architecture diagram | One-page diagram matches what was actually built. | Assign team member |
| Presentation deck | Problem, approach, architecture, results, challenges, and demo. | Whole team |
| Live demo | 30 minutes; every team member presents their owned component. | Whole team |
| AI usage write-up | Tools used, tasks supported, review and validation approach. | Assign team member |

# Optional Bonus

Natural-language query website: a user asks a question in plain English, the website generates safe read-only SQL, queries Snowflake Analytics, and displays the result. Complete this only after the required checklist is green.